## Slide 1: Integration Test Plan
Andrea Maioli

## Slide 2: Entry Criteria
All the classes and functions must be well documented using JavaDoc.
All the classes and functions must be tested using JUnit-tests.
Code Inspection must be performed on all the code.
All the bugs found must be fixed.
RASD and DD must be updated and delivered.

## Slide 3: Elements to be Integrated Client Tier
Mobile Application
Web Browser

## Slide 4: Elements to be Integrated Web Server Tier
Web Server Controller
Mobile API (with the help of JAX-RS, provided by the Web Server Controller)
Website Interface (with the help of JSF)

## Slide 5: Elements to be Integrated Application Server Tier
Request Manager
Queue Manager
Account Manager
Location Manager
Taxi Manager
Entity Beans: Queue, Area, Driver, Passenger, Operator, Request and User

## Slide 6: Elements to be Integrated Database Server Tier
DBMS

## Slide 7: Integration Testing Strategy
The integration process can be divided into two different phases:
  1) Integration between components that compose the same subsystem.
  2) Integration of different subsystems
The Integration Testing Strategy will follow the bottom-up approach.
Why?
  Nature of the system: different components relies on other
  No useless stubs
  Each component of each subsystem is already tested

## Slide 8: Integration Testing Strategy
The integration will start from the components with the minimum number of dependencies. This prevents the implementation of stubs because when the integration of a component takes place, the components in which it relies on have been already integrated

## Slide 9: Integration Sequence
Software

## Slide 11: Integration Sequence - Software
Integration of the Testing DBMS with all the Entity Bean (Area, Queue, User, Driver, Passenger, Operator, Request).
Integration of Entity Beans (Area, Queue) with Location Manager.
Integration of Entity Beans (User) with Account Manager.
Integration of Entity Beans (Area, Queue, Driver) and Queue Manager.
Integration of Entity Beans (Driver, Queue, Area), Location Manager and Queue Manager with Taxi Manager.
Integration of Entity Beans (Area, Queue, Passenger, Operator, Driver, Request), Location Manager, Account Manager, Queue Manager and Taxi Manager with Request Manager.
Integration of the Java Server Faces with the Web Server Controller.

## Slide 12: Integration Sequence - Software
Database Server Subsystem
No integration at software level.
Application Server Subsystem
  Integration starts from the Entity Beans: they have no dependecies on the other componens of the subsystem.
  The Entity Beans must be tested with a Testing Database.

## Slide 13: Integration Sequence - Software
Web Server Subsystem
  The only integration is between the JSF component and the Web Server Controller
Client Subsystem
  No integration at software level

## Slide 14: Integration Sequence
Subsystems

## Slide 15: Integration Sequence - Subsystems

## Slide 16: Integration Sequence - Subsystems
Integration of the Database Server Subsystem with the Application Server Subsystem.
Integration of the Application Server Subsystem with the Web Server Subsystem.
Integration of the Web Server Subsystem and the GPS Subsystem with the Client Subsystem.

## Slide 17: Individual Steps and Test Description

## Slide 18: Individual Steps and Test Description

## Slide 19: Individual Steps and Test Description

## Slide 20: Individual Steps and Test Description

## Slide 21: Individual Steps and Test Description

## Slide 22: Tools and Test Equipment Required
Mockito: is a testing framework that allows to abstract dependencies, generating mock objects, drivers and stubs.
Arquillian: is a testing framework that allows to execute test cases inside a java container.
JMeter: is a software designed to load test functional behavior and measure performance. In the integration testing phase can be used to automate the integration test between the Web Server and the Client.

## Slide 23: Program Stubs and Test Data Required
Testing Database: all the testing environment must include a DBMS configured in the same way of the production DBMS, but with a less number of instances. This will prevent the waste of resources and time in the integration testing phase, but will grant to work with the same data.
Stubs of the Application Server Subsystem: this stub will provide a small set of data used for the Web Server Subsystem testing, without having the Application Server ready.
Tiny API Client: this driver will be used for the testing of the RESTful API provided by the Web Server Subsystem, without having a client application ready.
Drivers for each component: this is needed for simulating a call for the component methods and verify the result on the integrated components.

## Slide 24: Thank You
Andrea maioli